| Insight Client Account Number | 11192869 |
| --- | --- |
| Statement of Work # | 4010054518 |

Statement of Work

(“SOW”)

Parties and addresses for notice:

| “Insight” | “Client” |
| --- | --- |
| Company name: Insight Direct USA, Inc. | Company name: Nutcracker Therapeutics, Inc. |
| Primary contact: Andrew Markee | Primary contact: Josh Lanners |
| Address: 2701 E. Insight Way Chandler, AZ 85286 | Address: 5858 Horton Street, Suite 540 Emeryville, CA 94608 |
| Email: Andrew.Markee@insight.com | Email: josh.lanners@nutcrackerx.com |

Agreed and accepted:

| Insight | Client |
| --- | --- |
| Authorized signature: | Authorized signature: |
| Name: | Name: |
| Title: | Title: |
| Date: | Date: |

Invoicing procedures:

| Method (Client MUST select ONE option below.) | PO Process (Client MUST select ONE option below.) |
| --- | --- |
| ☐ Mail Invoice – Hard copy of invoice will be mailed to: Company name: Address: Attention: Accounts Payable or Accounts Payable Contact: Phone: | ☒ Client issues system-generated POs or internal reference numbers for service engagements. Please fill in the PO number below and attach a hard copy of the PO to this signed SOW. Note: Services cannot be performed until a hard copy of the PO is received, or a billing reference is provided. PO number: PO release number (if applicable): Internal billing reference number/name: |
| OR ☒ Email invoice – Invoice copy will be sent electronically via email to | OR ☐ Client does NOT issue system generated POs for service engagements. Accordingly, performance of and payment for any Services under this SOW do not require, and are not contingent upon, the issuance of any PO or other similar document. |

This SOW is effective as of the date last signed above (“SOW Effective Date”). Client’s purchase, receipt, and use of the Services defined herein are subject to: (a) the written agreement for Services executed between Insight and the Client (“Master Agreement”), or (b) if the parties do not have a Master Agreement in place for the Services, the Terms of Sale for Services located at https://www.insight.com/en_US/help/terms-of-sale-products-and-services.html (collectively, the “Agreement”). Capitalized terms used but not defined in this SOW will have the meaning given in the Agreement.

Purpose

The purpose of this SOW is to set forth the specific Services that Insight will provide to Client in connection with the Agreement.

Definitions

- “Deliverables” means the items created by Insight in connection with the Services and as specifically described in the Scope of Services and Delivery Schedule Section below.

- “Services” has the meaning given to it in the Scope of Services and Delivery Schedule Section.

Scope of Services and Delivery Schedule

Insight will perform the following services (“Services”) per the terms of this SOW.

Service Description

The following is a high-level description of the Services Insight will provide:

AWS to VPC Migration as outlined in the Exhibit(s) of this SOW

Location

Performance of the Services will be remote.

Project Management

Insight will provide project management as detailed in the applicable Exhibit of this SOW.

How Services are Accepted

After Insight performs a Service or delivers a Deliverable to Client, if the Service or Deliverable does not meet the material requirements described in the SOW, then Client will provide Insight with a written explanation describing how the requirements were not met within 5 days following the date the Service or Deliverable was delivered to Client. If Client fails to provide the written explanation within this 5-day period, the Service and Deliverable will be deemed accepted by Client.

Business Hours

Services will be performed during normal United States business hours unless otherwise mutually agreed upon in the attached Exhibit(s). Normal business hours are defined as an 8-hour day, Monday through Friday, excluding designated Insight Holidays.

Client Responsibilities

Client is responsible for the following:

- During the engagement, Insight will be configuring, migrating, managing or supporting Microsoft 365 services on behalf of Client. Insight will be associating our Microsoft Partner ID to the 365 services that we assisted with as part of this engagement through a process directly with Microsoft. This association allows Insight to meet Microsoft partnership requirements based on Client’s usage attributed to our Partner ID. Microsoft validates this association by sending Client a consent email. If Client consents to the association request, no action is required from Client. Client will agree to consent to the association request. Client has the right and the ability to work with any partner at any time. This association is always controlled by the client and not the partner.

- Client will provide a project contact with decision-making authority to support the scope of services described in this SOW and ensure the proper personnel are scheduled to review each completed Service or Deliverable upon notification of completion by Insight.

- If applicable, Client will provide site contacts for each Client location. Each such contact will provide Insight with sufficient detail regarding his/her site, and will coordinate or perform required onsite work, as reasonably requested by Insight and Client IT, for the duration of the project.

- Client will provide Insight the necessary access to its internal experts, location(s), critical systems, applications, workspace, and equipment required at each field location to complete the project. Access to Client systems will be provided to Insight via either onsite direct access or remote/VPN access. If Client cannot provide access or required resources under this SOW, then additional project duration, labor hours, travel expenses, and other costs may be incurred and due to Insight by Client.

- Client will provide the necessary hardware, software, tools, and permits required for the successful completion of the project prior to Insight’s arrival. Further, Client is responsible for all licensing requirements to be compliant per their own agreements.

- Client is responsible for all product and material, including distribution and transport of Client-owned product and material, unless otherwise specified in writing. Product and material are defined as any items purchased, owned and/or provided by Client (or others) that Insight is required to use for fulfillment of any Services described herein.

- Client is responsible for providing adequate and secure onsite storage for all Client-owned product and material unless otherwise specified in writing.

- Client will be responsible for managing and maintaining, if applicable: (a) back-up and/or data migration of existing data and Client’s information unless otherwise agreed to by Insight; (b) computer system and network designs; (c) component selection as it relates to the performance of the computer system and/or the network; (d) reasonable firewalls and if appropriate encryption; (e) least-privileged-based access controls (including provisioning, de-provisioning, authentication, authorization, and accountability controls); and (f) physical, electronic, and procedural controls to ensure the confidentiality, integrity, and availability of Client’s information on all applicable Client computing systems used to store or transmit Client’s information, in accordance with current applicable industry standards and best practices.

- Client and its employees, contractors, and agents will: (a) cooperate with any reasonable request of Insight, (b) provide input throughout the project and will review progress at review meetings requested by Insight; and (c) provide Insight with access to all of Client’s information, documentation, and technology, necessary for Insight to perform the Services, including a list of all Client and third-party contacts necessary for Insight to do so.

Assumptions

- If applicable, any onsite skills transfer that takes place during this project will not replace the manufacturer’s formal system implementation and administration classes.

Outside the scope of this SOW, Insight has no obligation to mount, affix, or otherwise fasten any cable, hardware, or other product to any building or structure (inside or outside), and Insight has no obligation to run cable above, under, behind, or through any ceiling, floor, or wall of any building or structure. If such services are requested by Client, such services may be performed by Insight only to the extent permitted by applicable law and will be subject to a Change Request for additional services.

Each party agrees that personnel will not be asked to perform, nor volunteer to perform, engineering and/or consulting tasks that lie outside the skill sets and experience of personnel. Personnel have the right to decline a service request if the request falls outside their scope of experience and expertise.

Change Request Procedure

If either party identifies any alterations to the scope of work, specifications, or requirements in this SOW, it shall be brought to the attention of the other party’s management for pre-authorization by completing and submitting a written Change Request in a manner described in this section and signed by both parties (“Change Request Form”).

Without limitation, Change Request Forms are appropriate in the following examples, as well as other situations that alter the scope of work, specifications, or requirements in this SOW:

Changes to environment, scope, management, performance of projects (regular and special), milestones, tasks, systems, service levels

Additional resources, scope, projects, new services, tasks

Changes to management and control of hardware and software

Adjustments to baselines, assets, volumes, or other areas where changeover time results in the need to adjust pricing

Additions, deletions, and/or changes to sites where services are provided, or the nature of services provided at a site

If any such change causes an increase or decrease in the cost or time required for the performance of the Services, the price and/or delivery schedule shall be equitably adjusted and identified within the Change Request Form.

If Insight believes an operational change is required and Client does not agree to the change (or the applicable Change Request), Insight will be relieved of any related service level obligations. Any additional resources or costs expended or incurred to address the failure to make the change will be treated as an additional service.

Project Kickoff

A project kickoff meeting will be held to review project expectations, discuss IT infrastructure design, discover any possible problems/risks, and formulate an appropriate plan (including a firm engagement schedule and downtimes).

Start Date

The project start date will be mutually determined upon receipt of this signed SOW and, if applicable, a valid Purchase Order (PO). A minimum lead time of 20 business days from receipt of both documents may be required for scheduling purposes.

If Client causes any delays to the delivery start date, which was agreed upon by both parties in writing (email is acceptable), Client may incur additional fees based upon such delay, including but not limited to, travel expenses already incurred, if any, and/or other equitable relief as a remedy for such delay. The delays and charges will be defined and communicated through the Change Request process described in this SOW.

Services will be performed over a consecutive timeframe unless otherwise provided herein. If Client requests or causes a change in the schedule that prohibits Services from being delivered in a consecutive timeline, an additional lead time of 20 business days (from written confirmation to resume Services) may be required, new resources may be assigned, and there may be additional fees.

Estimated Duration

The Services’ duration will be approximately 28 weeks. Project duration not to exceed 28 calendar weeks.

Pricing and Payments

Fixed Fee

Client shall pay Insight the fixed fee of $51,380.00. The total amount paid to Insight will not exceed the total fixed fee without the prior written approval of Client. Client will reimburse Insight for travel expenses, if any are required.

The fixed fee is based on the following:

| Project Description | Price |
| --- | --- |
| Phase A – Discovery of all 15 accounts, including infrastructure layout, DNS, and traffic flows | $8,000.00 |
| Phase B – Design Transit Gateway (TGW) in IT Operations account, IP CIDR block assignments from 10.224.x.x and DNS record updates for all 15 accounts | $5,000.00 |
| Phase C – Deploy TGW in IT Operations account | $1,000.00 |
| Phase D – Migrate all 6 BioInformatics (Cracker) workloads/accounts along with Sandbox and Data Research accounts. Includes Palo firewall updates and GxP Conformance Pack deployment (except Sandbox and Research accounts). | $6,000.00 |
| Phase E – Migrate all 4 non-prod NMU workloads/accounts. Includes Palo firewall updates and GxP Conformance Pack deployment. | $5,000.00 |
| Phase F – Migrate the single prod NMU workload/account. Includes Palo firewall updates and GxP Conformance Pack deployment. | $2,000.00 |
| Phase G – Migrate up to 5 services from external to internal services | $4,000.00 |
| Phase H – Migrate workloads from Master/Payer account to workload account identified by Client | $10,000.00 |
| Phase I – Knowledge Transfer and Closure | $4,000.00 |
| Project Coordinator for total engagement | $6,380.00 |

Invoicing

Insight will invoice Client monthly for Services performed based upon a percentage complete, plus any travel-related expenses and taxes incurred (if applicable).

Pricing Notes

- Pricing is valid for 30 days from the date of this SOW.

Travel expenses are currently estimated at $00.00 and will be billed at actual cost; customary expenses include, but are not limited to airfare, taxi, hotel, car rental, daily per diem rate of $100.00, and miscellaneous transportation costs (gasoline, parking, tolls, etc.).

Pricing and estimated time to complete this engagement are based upon Client providing necessary access to internal experts, location(s), all critical systems, applications, and hardware required to complete the project. Any additional requirements, including without limitation, additional screening, background check, vaccination or covid-related requests and other out-of-scope or previously undisclosed resource-related requests may result in Service commencement or completion delays and additional fees.

Insight is not responsible for delays or repeated tasks caused by factors outside of Insight’s control. These factors include, but are not limited to, availability of Client personnel, equipment, and facilities.

Intellectual Property

Insight retains all right, title and interest in, without limitation, any works of authorship, know-how, or any invention, device, process, method, development, design, specifications, technique, apparatus, reports, schematic or technical information (whether patentable or not), documentation, software or enhancements, improvements, alterations, interfaces, workflows, and best practices developed, invented, created or reduced to practice by Insight (“Insight IP”) which may be used during the Services, including any modifications or improvements made to Insight IP during or as a result of the Services to be performed under this Agreement. Upon payment in full of all amounts due Insight, all works of authorship developed, invented or created by Insight specifically for Client in accordance with the details specified in the applicable SOW as part of the Services performed by Insight and as more particularly described in a SOW to this Agreement ("Work Product"), except for any Insight IP contained within such Work Product, shall be owned by Client. Insight hereby grants Client a worldwide, non-exclusive, royalty-free, perpetual, without the right of sublicense, license to use Insight IP in the course of Client’s internal, business operations.

Confidentiality

Each party (a "disclosing party") may from time to time disclose to the other (a "receiving party") confidential information relating to its business and affairs or the Services, which information may be comprised of:

- any information or materials disclosed in writing or other tangible form marked by the disclosing party as “Confidential” or with a similar legend,

- any information that is disclosed orally or visually identified as confidential by the disclosing party at the time of disclosure and then reduced to writing, marked as “Confidential,” and provided to the receiving party within 30 days of such disclosure, or

- such information that the disclosing party is able to show a reasonable receiver would have known to be confidential, proprietary or trade secret information (collectively, "Confidential Information").

The receiving party shall (x) not disclose the disclosing party’s Confidential Information to any third party without the written consent of the disclosing party, except that the receiving party may disclose the Confidential Information to its employees and contractors who require access to such Confidential Information for purposes of performing its obligations hereunder, so long as such persons have been informed of the limitations on use and disclosure of such Confidential Information created by this SOW and have signed written agreements obligating them to non-use and non-disclosure obligations at least as restrictive as those set forth herein; (y) not use the disclosing party’s Confidential Information except as required to fulfill its obligations under this SOW; and (z) use at least the same degree of care to protect the disclosing party's Confidential Information as it uses to protect its own Confidential Information, but in any event no less than a reasonable standard of care. Notwithstanding the foregoing, the following is not Confidential Information: information

  - in the public domain through no breach or fault of the receiving party;

  - already known to the receiving party prior to disclosure by the disclosing party, which the disclosing party can conclusively establish with contemporaneous records;

  - received by the receiving party from a third party not under obligation or duty of confidentiality, directly or indirectly, to the disclosing party;

  - independently developed by the receiving party by those who had no knowledge of Confidential Information disclosed hereunder, which the disclosing party can conclusively establish with contemporaneous records; and

  - required to be disclosed by law; provided, however, that, if permitted by applicable law, the receiving party will provide the disclosing party with prompt notice thereof to enable the disclosing party to seek a protective order or otherwise prevent such disclosure.

The obligations with regard to Confidential Information will survive the expiration or termination of this SOW and will continue in full force and effect for a period of 5 years from the expiration or termination of this SOW; provided, however, that with respect to any Confidential Information that is a trade secret, such obligations will survive and continue for so long as such information qualifies as a trade secret under applicable law.

Upon termination or expiration of this SOW, or upon the disclosing party’s earlier request, the receiving party will return or destroy any Confidential Information of the disclosing party in its possession; provided that the receiving party: (a) may retain one complete set for its legal archives;

- will not be required to destroy back-up computer files created in the ordinary course of business; and (c) may, in its discretion, destroy any of its own work product containing Confidential Information of the disclosing party that it is not entitled to retain under (a) or (b).

Indemnification

Each party will defend, indemnify and hold the other party, its officers, directors, employees, and subcontractors, harmless from any liability, loss, damage and reasonable expenses (including reasonable attorney’s fees) payable to third-parties (“Losses”) incurred in connection with any third- party claim, third-party action, or third-party proceeding (each a “Claim”) arising from any (a) material breach by such party of any terms of this SOW; (b) violation by such party of any applicable laws; or (c) relating to bodily injury or death of any person or damage to tangible personal property occurring in connection with the performance of the Services to the extent proximately caused by such party’s negligence or willful misconduct in connection with this SOW. The indemnifying party will have no indemnification obligations with regard to any Claim or Losses to the extent it arises from: (i) the negligence or willful misconduct of the other party, its officers, directors, employees, and subcontractors; (ii) the other Party’s or its officers’, directors’ employees’, and subcontractors’ failure to comply with applicable laws; (iii) the other party’s material breach of this SOW; or (d) the other party’s infringement of a third-party’s intellectual property rights.

The party seeking indemnification will notify the other party within 10 business days after receipt of notice of any event that may give rise to a Claim; provided that the indemnifying party will not be released from this indemnity obligation if the failure to notify the other arty within 10 days does not materially prejudice the defense of such claim or suit, and the indemnified party agrees to cooperate fully with the indemnifying party and/or its insurers in the defense of such Claim.

The indemnifying party will have the right to select defense counsel and to direct the defense or settlement of any such claim or suit, provided that such party will not settle any claim or suit to which the other is a party without the prior written consent of the other party.

Governing Law

Section 12 of the Terms of Sale for Services is hereby amended as follows:  This SOW is governed by the laws of the State of Delaware without reference to any conflict of laws principles that would require the application of the laws of any other jurisdiction. The United Nations Convention on Contracts for the International Sale of Goods does not apply to this SOW. Disputes shall not be subject to mandatory binding arbitration.

Exhibit A – Project Management

Insight will provide the following project management and technical direction:

Project Coordinator

Serve as the primary point of contact on all project issues, needs, and concerns

Facilitate introduction kickoff call to review scope and project expectations

Schedule and coordinate the necessary resources to support the project

Complete Change Request (CR) documentation as required; and obtain signed CRs for mutually agreed upon changes

Facilitate closeout meeting, as needed

Project Contacts

| Contact Name | Contact Email |
| --- | --- |
| Client Sponsor - Josh Lanners | josh.lanners@nutcrackerx.com |
| Client Executive - Andrew Markee | Andrew Markee |
| Solutions Executive – Sameh Elhalafawy | sameh.elhalafawy@insight.com |
| Services Manager – Michael Nardone | Michael.Nardone@insight.com |

Exhibit B – AWS to VPC Migration Project

Service Description

The following is a high-level description of the Services Insight will provide:

Client has an AWS Organization in place (no Control Tower) consisting of 15 AWS accounts, including the Master/Payer account.  They have recently introduced a new account named “IT Operations” which hosts 2 Palo Alto VM-500 series firewall appliances in a centralized inspection VPC for East-West/Egress/Ingress flows.  Firewalls exist in a single AZ and use Palo Alto HA-Move-IP for high availability. The inspection VPC will be a central egress VPC for all workloads across multiple accounts.  These Palo Alto firewalls also provide Prisma Access as well as Site-2-Site VPN from 2 On-prem locations. Client also established a VPN connection from the firewalls to an ERP service.  Exhibits at the end of this SOW provide further details.

As part of this engagement, Insight will:

- Perform in-depth discovery of all 15 accounts and their workloads from an infrastructure perspective.

- Deploy Transit Gateway (TGW) in us-west-2 region of IT Operations account.

- Update Palo Alto firewall policies as new VPC attachments are added to the TGW in us-west-2.

  - Excludes Ingress NAT rules required for routing traffic to appropriate backend targets in spoke VPCs.

- Implement GxP guardrails via AWS Conformance Pack at each member account.

  - Sandbox and Research accounts will not have GxP Conformance Pack applied.

- Migrate resources in all accounts from us-east-1 to us-west-2 region within existing accounts (except for Master account workloads).

- Bring up to 5 external-facing services accessed by internal employees only into a private/internal infrastructure.

- Update DNS entries per changes made to IP addresses of resources.

  - Internal On-prem DNS via Active Directory.

  - Google domain hosting for external domains.

  - Route 53 DNS records.

- Migrate away from current IP Cidr space to new IP space designated for AWS use (10.244.x.x) across all accounts.

  - Allocate appropriate Cidr range per new VPC and re-IP resources upon migration to us-west-2.

  - Allocate CIdr to each VPC efficiently to not incur IP address waste.

- Migrate all workloads out of Master/Payer account into the appropriate workload account(s) identified by the Client.

Scope and Approach

Insight will perform the following Services:

Phase A – Discovery

Included for all 15 accounts:

  - Including infrastructure layout, DNS, IP CIDRs, and traffic flows

  - EC2 and RDS instances

  - Lambda functions

  - AWS Config Rules

  - Load Balancer configurations (Internet and Internal-facing)

  - Internet access requirements (from each spoke VPC and Inspection VPC)

  - Review Palo Alto firewall setup

Phase B – Design

Provide design Services

  - TGW in IT Operations account

    - TGW route tables (VPC attachments should route all traffic to Inspection VPC)

    - TGW settings such as auto-acceptance of new attachment requests

  - IP CIDR block assignments from 10.224.x.x and DNS record updates for all 15 accounts

    - Allocate non-overlapping IP address block scheme to all new VPCs in us-west-2 for migrated workloads

    - Account for future growth

    - Design up to 1 new VPC in us-west-2 region per account with new non-overlapping IP CIDR block from 10.224.x.x

Phase C - Deploy

Deploy TGW in IT Operations account

Attach inspection VPC to TGW and configure VPC route tables

Create up to 1 new VPC in us-west-2 region per account (up to 15 accounts) with non-overlapping IP CIDR blocks from 10.224.x.x with necessary components such as route tables, security groups, subnets, NACLs, S3 gateway endpoints

Phase D - Migrate

Included for all 6 BioInformatics (Cracker) workload accounts along with Sandbox and Data Research accounts like-for-like

  - Includes updating existing Palo Alto firewall rules for these account VPCs, but not the creation of new rules/NATing required for Ingress routing from Palo Alto firewalls to backend targets in spoke VPCs

  - GxP Conformance Pack (Operational Best Practices for FDA Title 21 CFR Part 11) deployment to the accounts (Conformance Packs not applied to Sandbox and Research accounts)

  - Create AMIs of existing EC2 instances in us-east-1 and copy to us-west-2 region

  - If applicable, create RDS backups and copy from us-east-1 to us-west-2

  - Launch new EC2 instances and RDS instances in us-west-2 into new VPC IP CIDR block from 10.224.x.x

  - Update DNS records and test connectivity to EC2 instances as well as their services

  - Replicate S3 buckets from us-east-1 to us-west-2

  - Recreate Lambda functions from us-east-1 to us-west-2 and confirm functionality

  - Recreate Load Balancers (Internet and Internal-facing)

Phase E - Migrate

Migrate all 4 non-prod NMU workload accounts like-for-like

  - Includes updating existing Palo Alto firewall rules for these account VPCs, but not the creation of new rules/NATing required for Ingress routing from Palo Alto firewalls to backend targets in spoke VPCs

  - GxP Conformance Pack (Operational Best Practices for FDA Title 21 CFR Part 11) deployment to the accounts

  - Create AMIs of existing EC2 instances in us-east-1 and copy to us-west-2 region

  - If applicable, create RDS backups and copy from us-east-1 to us-west-2

  - Launch new EC2 instances and RDS instances in us-west-2 into new VPC IP CIDR block

  - Update DNS records and test connectivity to EC2 instances as well as their services

  - Replicate S3 buckets from us-east-1 to us-west-2

  - Recreate Lambda functions from us-east-1 to us-west-2 and confirm functionality

  - Recreate Load Balancers (Internet and Internal-facing)

Phase F - Migrate

Migrate the single prod NMU workload account like-for-like

  - Includes updating existing Palo Alto firewall rules for these account VPCs, but not the creation of new rules/NATing required for Ingress routing from Palo Alto firewalls to backend targets in spoke VPCs

  - GxP Conformance Pack (Operational Best Practices for FDA Title 21 CFR Part 11) deployment to the accounts

  - Create AMIs of existing EC2 instances in us-east-1 and copy to us-west-2 region

  - If applicable, create RDS backups and copy from us-east-1 to us-west-2

  - Launch new EC2 instances and RDS instances in us-west-2 into new VPC IP CIDR block

  - Update DNS records and test connectivity to EC2 instances as well as their services

  - Replicate S3 buckets from us-east-1 to us-west-2

  - Recreate Lambda functions from us-east-1 to us-west-2 and confirm functionality

  - Recreate Load Balancers (Internet and Internal-facing)

- Phase G - Migrate

Migrate up to a total 5 application/services from external to internal use

  - Services may have been migrated to us-west-2 region as-is in prior steps, but this phase is to convert them from Internet accessible to internal only (private)

    - No application code modifications will be made by Insight, only infrastructure configurations to no longer expose services to public Internet

  - Determine application dependencies

  - DNS updates and test internal connectivity

  - May require new Load Balancers to serve internal traffic rather than Internet traffic

  - Internal users must access from VPN connections so update Palo Alto firewalls to enable this  access

Phase H - Migrate

Migrate workloads from Master/Payer account to destination workload account identified by Client

  - Includes Palo firewall updates to no longer allow access to Master/Payer account resource VPC and allow access to destination account, but not the creation of new rules/NATing required for Ingress routing from Palo Alto firewalls to backend targets in spoke VPCs of destination account

  - GxP Conformance Pack (Operational Best Practices for FDA Title 21 CFR Part 11) deployment to the destination account

  - Create AMIs of existing EC2 instances in us-east-1 and share to destination account

  - Create RDS backups and copy to destination account from us-east-1 to us-west-2

  - In destination account, launch new EC2 instances and RDS instances in us-west-2 into new VPC IP CIDR block

  - Update DNS records and test connectivity to EC2 instances as well as their services

  - Replicate S3 buckets from us-east-1 to us-west-2 into destination account

  - In destination account, recreate Lambda functions from Master/Payer account us-east-1 region to us-west-2 and confirm functionality

  - In destination account, recreate Load Balancers (Internet and Internal-facing)

Phase I – Knowledge Transfer and Closure

Provide knowledge Transfer and Closure Services

  - Up to 4 hours total of Knowledge Transfer

  - Design documents

Out of Scope

- The following are considered out-of-scope and are not part of the Services:

  - Formal user training

  - Changes to application code required due to changes such as IPs and DNS records

  - Accounts outside of the identified 15 accounts

  - Disaster Recovery

  - Application code modifications to run in target environments

  - Autoscaling of Palo Alto firewalls

  - New Palo Alto firewall policies (only update existing policies with new IP CIDRs from 10.224.x.x

  - Replatforming or application rationalization/6 Rs

  - Active Directory, Azure AD configurations

  - Upload of SSL/TLS certificates to Palo Alto firewalls

  - Addition of centralized Ingress rules/NATing to Palo Alto firewalls to route traffic to backend targets in spoke VPCs

  - Palo Alto Prisma Cloud configuration

  - Palo Alto Prisma Access configuration

  - Terraform templates (solution will be deployed via console)

  - Creation of new AWS workload accounts

  - Workload performance improvements

  - Cost optimizations of migrated resources

  - Performance alarms such as CloudWatch alarms

  - Migration of resources not identified in the provided list of resources from Client (EC2, S3, RDS, Lambda)

  - Termination of existing us-east-1 resources after migration (Client’s responsibility)

  - Additional hybrid connections to On-prem or elsewhere (only work with existing connections)

Services and Deliverable items not expressly described in the Scope and Approach section is considered to be out of scope. Any out-of-scope items must be pre-authorized and verified by Insight in writing through the Change Request process.

Deliverables

Insight will provide the following Deliverables:

TGW integrated with Palo Alto inspection VPC in IT Operations AWS account in us-west-2

Updated Palo Alto firewall policies to include new IP CIDR ranges from 10.224.x.x

New 10.224.x.x IP address scheme to replace existing IP scheme of all VPCs

Migrated resources in each account from us-east-1 to us-west-2 region

Migrated resources out of Master/Payer account into Client designated destination account

Up to 5 Internet-facing applications/services migrated to Internal use only

As-built Design documents

Knowledge Transfer of solution

Completion certificate